- A.3.4. Template of the ESMP mandatorily annexed to the Financing Agreement (FA)

General considerations

- Oromia Water and Energy Bureau /Borana Resilient Water Development for Improved Livelihood Program/ is planning to implement the [Climate Action Window program] (the Project). The Bank has agreed to provide financing, implementation support and monitoring for the Project.

- [Oromia Water and Energy Bureau] will implement measures and actions of this Environmental and Social Management Plan (ESMP) so that the Project meets all the requirements of the Bank Environmental and Social Operational Safeguards (OS) and the National policy and legal requirements.

- Where the ESMP refers to specific plans, whether they have already been prepared or are to be developed, the ESMP requires compliance with all mandatory provisions of such plans.

- The table below summarizes the material measures and actions that are required, the basis of the requirement, the timing of the measure or action, and the criteria to be used for determining whether the required measure or action has been successfully achieved. [Oromia Water and Energy Bureau/Borana Resilient Water Development for Improved Livelihood Program II/Climate Action Window Program] is responsible for compliance with all requirements of the ESMP even when implementation of specific measures and actions is conducted by an entity different from the Project Implementation Unit (PIU).

- Implementation of the material measures and actions set out in this ESMP will be monitored and reported to the Bank by [ESS Specialist at Oromia Water and Energy Office] as required by the ESMP and the conditions of the legal agreement, and the   Bank will monitor and assess progress and completion of the measures and actions throughout implementation of the Project.

- As agreed by the Bank and [Oromia Water and Energy Bureau], this ESMP may be revised from time to time during Project implementation, to reflect adaptive risk management of project changes and unforeseen circumstances or in response to assessment of project performance conducted under the ESMP itself. In such circumstances, [Oromia Water and Energy Bureau] will propose and agree changes with the Bank, and then update the ESMP to reflect such changes.

| Material Actions to Manage the Project’s E&S Risks and Impacts |  | Basis for Requirement | Key Performance Indicator | Indicative Timing/Deadline |
| --- | --- | --- | --- | --- |
| Periodic E&S implementation report to the Bank |  | Bank’s ESP and OS1 | Reports submitted in time, in good standard | Two weeks after the due period |
| 1 | Recruitment of E and S specialists as part of the Project implementation unit | Disclosed ESIA, OS1 | Seasoned E&S specialists in the PIU | By Project effectiveness date |
| 2 | Establishment of the Project Grievance Redress Mechanism (GRM) and disclosure to Public | OS1, OS10 and National requirements | A functional GRM that effectively meets the requirements of both the client and the Bank | By Project effectiveness date |
| 3 | Payment of compensation and reinstallation of affected people | SO10 | NA | NA |
| 4 | Incorporation of site-specific E&S measures in the request for proposals | OS1 & national requirements | # activities demand E & S and site specific ESIA/Screening document prepared | Pre-construction of the specific activities |
| 5 | Submission of high-risk activity’s Contractor ESMP (C-ESMP) to Bank clearance | Bank’s ESP and OS1 | NA | NA |
| 6 | Establishment of the Contractor’s Grievance Mechanism (GM) and information of workers | ÓS1, OS2, SO10 and Bank’s Disclosure and Access to Information Policy | Establish a grievance mechanism accessible to all project workers for raising workplace concerns as well as the public | Before the recruitment of project workers |
| 7 | Obtaining nationally required licenses prior commencement of subjected activities (excavations, tree-cutting, working at height, working in confined spaces, etc.) | OS1, OS2 and national labor laws | As applicable, nationally required relevant licenses obtained | Pre – construction period, As applicable, prior to commencement of the relevant activities. |
| 8 | Preparation, approval, and disclosure of specific E&S documents during Project implementation, including prior review of Category 1 terms of reference by the Bank | Bank’s ESP, OS1 and national requirements | NA | NA |
| 9 | Engagement with concerned stakeholders of each relevant specific E&S activity | OS1, OS10, Bank’s Disclosure and Access to Information Policy | Minutes and documentation of stakeholder engagement events undertaken Workshop, consultation and training carried on | As applicable, before the start of project activities and continuously throughout project implementation |
| 10 | Establishment of Emergency Preparedness and Response mechanism | OS1 & OS4, national legislation on contingencies et | Provide Emergency Preparedness Plan | By Project effectiveness date |
| 11 | Appropriate and timely handling of complaints/grievances | Bank’s ESP and OS1 | Operational Project-Grievance Redress Mechanism (GRM) with grievance logs in place | Right after issues, complaints, or grievances are reported |
| 12 | Notification to riparian or alert to downstream exposed peoples | Bank’s ESP and OS1, applicable International Treaty/Convention ratified | Not applicable | NA |
| 13 | Capacity building of key project implementers | OS1 | Reports of the capacity building sessions conducted or undertaken | In accordance with the reporting periods outlined in the capacity building implementation plan |
| 14 | Implementation of ESMS/ESAP | OS1 and OS9, national requirements | Not applicable | NA |
| 14.1 | Approval of any required E&S management procedure | Ditto | NA | NA |
| 14.2 | Establishment of the E&S unit | Ditto | NA | NA |
| 14.3 | Capacity Building of the E&S Unit | Ditto | NA | NA |
| 14.4 | Processing the Value Chain E&S due diligence | Ditto | NA | NA |
| 15 | Suspending works in the event of EOHS risk or incident, immediately notify the Bank, and resume works only upon no-objection of the Bank. | Bank’s ESP | - Frequency of work suspensions; Number of timely notifications received by the Bank - Incident register and incident notification procedure established. - Serious incidents reported. | Immediately and no later than 72 hours after the occurrence |
| 16 | Prepare the root-cause analysis (RCA) of any fatal EOHS incident and implement the Corrective Action Plan (CAP). | Bank’s ESP and OS1 | RCA and CAP provided for fatalities. | After approval or clearance of reports |
| 17 | Disclosure of Project’s E&S reports to the public | OS1, OS10, Bank’s Disclosure and Access to Information Policy | Regular disclosure documented. | After approval or clearance of reports by the designated National agencies |

The ESMP refers to all the E&S risks/impacts and measures, as approved in all the disclosed E&S documents and agreed between the Bank and Borrower. For projects involving multiple subprojects, that are identified, prepared and implemented during the course of the project, the Borrower will need to demonstrate to the Bank, before the project appraisal, through the preparation of E&S documentation of a sample of subprojects, that it has the capacity to carry out appropriate environmental and social assessment of subprojects, and prepare and implement such subprojects in accordance with the national laws and the OSs. (Section III.2.3 of Bank’s ESP and section D of OS1)

Please add any relevant key actions and/or indicate "Not applicable" in the third column ("Basis for requirement") for actions that are not applicable to the project.

Applies to non-sovereign operations and public sector projects implemented by permanent autonomous Agencies/Institutions.